AI Robot Control

Technical Task Specification — What is to be built, on what, and what counts as finished

| Item | Value |
| --- | --- |
| Document | Document 1: Technical Task Specification |
| Product | AI Robot Control (package com.falcon.robot, build falcon.ai.robot.apk) |
| Version | 1.0 |
| Date | 28 September 2026 |
| Platform | Android 8.0 (API 26) and newer; landscape tablet |
| Status | Issued for review |

# Document control

## Revision history

| Revision | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 28 September 2026 | Development | First issue, covering the application as built: sixteen spoken commands, the Bluetooth Low Energy link, on-device recognition, camera recording and the four interface languages. |

## The specification set

| # | Document | Answers |
| --- | --- | --- |
| 1 | Technical Task Specification (this document) | What is to be built, on what, and what counts as finished |
| 2 | Requirements Specification | What it must do, requirement by requirement |
| 3 | System Design Specification | How it is put together |
| 4 | Screen Design Specification | What each screen contains and where |
| 5 | Test Case Specification | How each requirement is proved |
| 6 | User Manual | How to work the application |

The six documents are separate files that share one numbering. A reference such as “Document 3, section 3.8” means that section of the System Design Specification. Identifiers are stable across the set: FR-nnn and NFR-nn for requirements, TC-nnn for test cases, and S, O, D, C, R, X for the scope, objective, deliverable, constraint, risk and outstanding item tables of Document 1.

Where the application's present behaviour differs from what a reader might assume — telemetry that is simulated, a transport that is not yet written — it is stated where it matters rather than left to be discovered.

## Contents

Right-click here and choose “Update Field” to build the table of contents.

# Document 1  Technical Task Specification

This document states what is to be built, why, on what, and what counts as finished. It is the terms of reference for the AI Robot Control tablet application; the detailed behaviour it calls for is written down in Document 2 (Requirements Specification), and the way that behaviour is arranged in software is Document 3 (System Design Specification).

## 1.1  Purpose of the work

The robot is an indoor service and inspection platform. It carries a Bluetooth Low Energy control board, a camera, a LiDAR head and an arm, but it has no screen and no keyboard of its own. The work covered here is the Android tablet application that the operator uses instead: one screen from which the robot is watched and driven, with the recognition work (faces, objects, speech) done on the tablet rather than on the robot or in a data centre.

Three properties decide most of the design and are treated as given throughout this set of documents:

The application must work with no network of any kind. Every model it needs is inside the installed package; nothing is fetched, uploaded or reported anywhere.

The tablet is the operator's whole interface. The screen layout is therefore part of the specification, not a matter of taste, and it is written down in Document 4.

The link to the robot is Bluetooth Low Energy, made and held by the application, and shared by every screen in it.

## 1.2  Scope

### 1.2.1  In scope

| # | Item | Summary |
| --- | --- | --- |
| S-01 | Tablet application | An Android application, package com.falcon.robot, built as falcon.ai.robot.apk, running on Android 8.0 (API 26) and newer, laid out for a landscape tablet. |
| S-02 | Robot link | Discovery of, connection to and command traffic with the robot over Bluetooth Low Energy, using a serial-over-BLE service. |
| S-03 | Robot Control screen | The main screen: robot state, live camera with recognition overlays, LiDAR view, camera settings, a log, and a sidebar of every action the robot answers to. |
| S-04 | Face recognition | On-device face detection, enrolment and identification against a register held on the tablet. |
| S-05 | Object detection | On-device detection, segmentation and tracking of the eighty COCO classes. |
| S-06 | Speech recognition | On-device speech recognition in English and Korean, and a fixed vocabulary of sixteen spoken commands. |
| S-07 | LiDAR and SLAM screen | Point cloud and map views, mapping and navigation controls, and saved maps. |
| S-08 | Video recording | Recording of the camera view to the tablet, and playback of what has been recorded. |
| S-09 | Localisation | Complete English, Korean, Japanese and Chinese interface. |
| S-10 | Background operation | Recognition and recording continue while the operator moves between screens, and while the screen is off. |

### 1.2.2  Out of scope

Firmware on the robot. The application sends commands and reads back whatever the robot chooses to say; what the robot does with a command is the firmware's business.

Any server, account, cloud storage or remote telemetry. There is none, by requirement.

Training of the recognition models. The models are supplied as assets; the scripts under tools/ are for whoever retrains them and are not part of the shipped product.

Phone-sized layouts beyond graceful degradation. The application runs on a phone, but the design target is a ten-inch landscape tablet.

Hardware selection, mechanical design and robot-side sensors.

## 1.3  Operating environment

| Item | Detail |
| --- | --- |
| Device class | Android tablet, 10 inch, landscape, 1280 × 800 dp or larger |
| Operating system | Android 8.0 (API 26) minimum, Android 14 (API 34) target |
| Processor | 64-bit ARM (arm64-v8a); x86_64 is built for the emulator |
| Memory | 3 GB RAM or more recommended, because two neural models may be resident |
| Storage | Approximately 600 MB for the installed application with all models, plus room for recordings |
| Radio | Bluetooth 4.0 or newer with Low Energy support |
| Sensors used | Front and rear camera, microphone, speaker |
| Network | None required, and none used |

## 1.4  Objectives and success criteria

| # | Objective | How it is judged |
| --- | --- | --- |
| O-01 | One screen to work from | Robot state, camera, LiDAR, recognition results and every action are reachable on the Robot Control screen without scrolling past the fold on a ten-inch tablet. |
| O-02 | Spoken control of the robot | Each of the sixteen commands, spoken in a quiet room, is recognised and reaches the robot; the screen states plainly whether it did. |
| O-03 | Recognition without a network | Faces, objects and speech are recognised with the device in flight mode. |
| O-04 | A link that can be trusted | Connection state, and the fate of each command, is visible at all times; a dropped link is reported rather than silently absorbed. |
| O-05 | Operable in four languages | Every string the operator can see exists in English, Korean, Japanese and Chinese. |
| O-06 | Recognition survives navigation | Switching screens does not stop face, object or speech recognition, or a recording. |

## 1.5  Deliverables

| # | Deliverable | Form |
| --- | --- | --- |
| D-01 | Application source | Android Gradle project, Java 8, in the repository |
| D-02 | Installable package | falcon.ai.robot.apk |
| D-03 | Model assets | Face embedding, object detection and speech models under app/src/main/assets |
| D-04 | Specification set | This document and the five that follow it |
| D-05 | Model tooling | tools/train_commands.py and tools/train_moonshine.py, with the notes in the repository readme |
| D-06 | Test record | The test cases of Document 5, with results recorded against the build under test |

## 1.6  Constraints

| # | Constraint | Consequence for the work |
| --- | --- | --- |
| C-01 | No network at run time | Models ship inside the package, which sets the package size; speech models are chosen per language rather than one multilingual model. |
| C-02 | Minimum API level 26 | Fixed by the speech library, which declares it. Everything else in the application runs on API 21. |
| C-03 | Framework user interface only | No AppCompat or Material dependency: screens are built from framework widgets, styles and the project's own views. |
| C-04 | Java 8 language level | No newer language features; lambdas and method references are used, records and var are not. |
| C-05 | Single camera owner | The camera is opened once, by the background service, and shared; no screen may open it for itself. |
| C-06 | Microphone belongs to speech | Video recording is silent, so that recording and listening can run at the same time. |
| C-07 | Speech model licences | The English model is MIT licensed; the Korean models are under a non-commercial community licence, which has to be cleared before the product is sold. |

## 1.7  Assumptions

The robot advertises a serial-over-BLE service and accepts one text command per line. The application uses the Nordic UART Service identifiers, which are given in full in Document 3, section 3.8.

The robot's own controller carries out a movement until it is told to stop, or until the command is repeated; the application repeats a held direction once a second so that either behaviour produces continuous movement.

One operator uses one tablet with one robot at a time.

Room lighting is adequate for the camera; recognition accuracy in darkness is not part of the acceptance criteria.

## 1.8  Risks

| # | Risk | Effect | What is done about it |
| --- | --- | --- | --- |
| R-01 | Robot firmware uses a different command vocabulary | Commands are delivered but ignored | Every command the application can send is listed in one table (Document 2, section 2.7) and defined in one place in the source; the screen reports delivery, so the two failures can be told apart. |
| R-02 | Camera cannot bind preview, analysis and video together | Recording refused on some devices | The picture and the models are kept and the recording is refused with a message, rather than the screen going black. |
| R-03 | Speech in a noisy room | Commands missed or mistaken | Noise suppression, a confirmation sound on a match, and a fixed vocabulary rather than free dictation; an unrecognised phrase is reported as Unknown Command and nothing is sent. |
| R-04 | Korean model licence not cleared | Korean cannot ship commercially | The language list is data: removing one entry removes the language, and the English model is unaffected. |
| R-05 | Package size | Slow installation, storage pressure | Models that are not selected can be deleted from the assets folder; the readme says which and how much each saves. |

## 1.9  Acceptance

The work is accepted when every requirement marked Mandatory in Document 2 has a passing test case in Document 5, executed against the build under test on the target tablet with the robot connected over Bluetooth Low Energy, and when the outstanding items in section 1.10 have either been closed or accepted in writing as they stand.

## 1.10  Outstanding items at this revision

These are stated plainly because they affect what a tester will see. None of them is a defect; each is work that has not been commissioned, or a decision that rests with the robot side.

| # | Item | State |
| --- | --- | --- |
| X-01 | Wi-Fi transport | The connection dialog offers an address and port. There is no socket behind it: connecting that way exercises the screens only. Every screen labels such a link as the demo link. Bluetooth Low Energy is the real transport. |
| X-02 | Robot telemetry | Battery, temperature, speed and position are placeholder values. When the robot reports them, the fields are already in place to receive them. |
| X-03 | Keyword model | The application can use a small keyword-spotting model (commands.tflite) in place of full transcription. No such model is in the assets, so the speech models are used. |
| X-04 | Acknowledgement sound | assets/ok.wav is a placeholder tone, not a recorded voice. Replacing the file changes what is heard. |
| X-05 | Korean command file | The Korean speech model ships with a commands.json describing what it was trained on. The application matches Korean by phrase and does not read that file. |
| X-06 | LiDAR data | The point cloud, the map and the pose are generated on the tablet for demonstration. The controls send real commands. |

## 1.11  Applicable documents

| Reference | Title |
| --- | --- |
| DOC-1 | Technical Task Specification (this document) |
| DOC-2 | Requirements Specification |
| DOC-3 | System Design Specification |
| DOC-4 | Screen Design Specification |
| DOC-5 | Test Case Specification |
| DOC-6 | User Manual |
| EXT-1 | Nordic UART Service, characteristic identifiers as used by the robot link |
| EXT-2 | Android foreground service types: camera and microphone |
| EXT-3 | Repository readme: model preparation, licences and build prerequisites |

## 1.12  Work breakdown

| Phase | Work | Finished when |
| --- | --- | --- |
| P1 Shell | Navigation, page frame, styles, four languages, screen skeletons | Every screen opens and is laid out on a tablet and a phone |
| P2 Service | The foreground service, camera ownership, the listener interface | The camera is opened once and shared; recognition survives a screen change |
| P3 Vision | Face detection, embedding and the register; object detection, segmentation and tracking | A person is enrolled and recognised; the eighty classes are detected |
| P4 Speech | Recorder, models, the command vocabulary, the acknowledgement | All sixteen commands are recognised with no network |
| P5 Link | Bluetooth scanning, connection, the write queue, session state | A command reaches the robot and the screen reports it |
| P6 Control screen | Panels, the action sidebar, the movement latch, the log | The screen passes its part of Document 5 |
| P7 Recording | Video use case, files, playback, the provider grant | A recording is made, kept and played back |
| P8 Hardening | Diagnostics, honesty about delivery, static checks, documents | The acceptance criteria of section 1.9 are met |

## 1.13  How each kind of requirement is verified

| Method | Applied to | Evidence |
| --- | --- | --- |
| Demonstration | Screen behaviour, recognition, driving | A test case in Document 5, run on the target tablet with the robot present |
| Inspection | Layout measurements, palette, resource completeness | The layout and dimension resources, read against Document 4 |
| Static analysis | Resource references, translations, unused strings, balance | The check of Document 3, section 3.17, run before a build is offered |
| Measurement | Inference time, repeat interval, reaction time | The figures the application itself reports, and a stopwatch |
| Analysis | Privacy and security claims | The manifest and a search of the source for network use |

## 1.14  Roles

The work touches three parties: whoever operates the tablet, whoever writes the application, and whoever writes the software on the robot. Much of what goes wrong in a job of this shape goes wrong on the seam between the second and the third, so the obligations of each are written down rather than assumed.

| Role | Responsible for | Depends on |
| --- | --- | --- |
| Operator | Working the tablet: connecting to the robot, driving it, speaking to it, enrolling faces, keeping the tablet charged | A build that is installed and a robot that is advertising |
| Application development | The tablet application described by this set: screens, link, recognition, recording, translations, and the static check that guards them | The command vocabulary being agreed and stable |
| Robot firmware | Advertising the serial service, accepting the command lines, acting on them, and sending back whatever telemetry it has | The same agreed vocabulary |
| Integration | Putting tablet and robot in the same room and running the field part of Document 5 | Both of the above being ready at once |
| Test | Running the cases of Document 5 against a named build and recording what was seen | A build and, for the link cases, a robot |
| Acceptance | Deciding whether the objectives of section 1.4 are met | A complete test record |

## 1.15  Development standards

These are the rules the existing source already follows. They are written down so that later work does not drift away from them, and so that a reviewer has something to measure against.

### 1.15.1  Platform and language

| Rule | Detail |
| --- | --- |
| Language level | Java 8. Lambdas and method references are used; newer language features are not |
| Minimum platform | API 26 (Android 8.0). Anything newer is reached through a version check, never assumed |
| Target and compile platform | API 34 |
| User interface toolkit | The framework widgets only. AppCompat, Material Components and view binding are not used, so a screen is a layout file and findViewById |
| Third-party libraries | CameraX, TensorFlow Lite, the Moonshine voice package and ONNX Runtime. A new dependency needs a reason that cannot be met with what is already there |
| Native code | Only the optional speech fallback, built with CMake, and the application must run without it |
| Package | com.falcon.robot; the build output is falcon.ai.robot.apk |

### 1.15.2  Structure

| Rule | Detail |
| --- | --- |
| One screen, one activity | Each screen is an Activity extending BaseActivity, with one layout file named after it |
| Shared behaviour goes to the base | Anything two screens both need — the sidebar, the connection indicator, the column weights, the log — belongs in BaseActivity, not copied |
| Long-lived work goes to the service | The camera, the microphone, the models and the recorder are owned by RobotService and outlive any screen |
| One place for the link | Every command leaves through RobotSession.send; no screen talks to Bluetooth itself |
| One place for the commands | The sixteen actions, their phrases and their command strings are in VoiceCommands and nowhere else |
| No text in code | Anything the operator can read is a string resource, in all four languages |
| No sizes in code | Padding, widths and heights are dimension resources, so that the tablet set and the compact set both work |
| No colour in code | Except where a value is chosen by state, colours are resources |

### 1.15.3  Habits the review looks for

A callback that touches a view is posted to the main thread by whoever raises it, not by each listener in turn.

A listener added when a screen opens is removed when it closes.

A camera use case is bound and unbound through the service's one binding routine, never directly.

A permission is asked for at the moment it is needed, and refusing it leaves a screen that still works and says why.

A failure is reported where the operator is looking, not only in the log.

A string added to one language is added to all four in the same change.

An identifier a screen uses is reachable from that screen's own layout.

A file that is opened is closed, and a recording that is started can be stopped from somewhere the operator can reach.

## 1.16  Work packages

The work divides so that each package can be finished and shown on its own. The order below is the order the dependencies allow; where two packages do not depend on each other they can be taken in either order.

| WP | Package | Contains | Needs first |
| --- | --- | --- | --- |
| WP-1 | Shell and navigation | The frame, the sidebar, the eight screens as pages, the splash, the theme, both dimension sets | — |
| WP-2 | Background service | RobotService, its binder, its listener list, the notification, the camera binding rules | WP-1 |
| WP-3 | Camera | Preview, analysis, the lens choice, the analysis size, the permission behaviour, the artwork fallback | WP-2 |
| WP-4 | Link | RobotSession, BleLink, scanning, connecting, the write queue, the notification path, the state broadcast | WP-1 |
| WP-5 | Robot Control | The panels, the actions sidebar, the latch, the status line, the log | WP-2, WP-4 |
| WP-6 | Speech | Model loading for each language, the listener, the matcher, the sixteen actions, the acknowledgement sound | WP-2 |
| WP-7 | Face recognition | Detector, embeddings, the register, enrolment, the recognition screen | WP-3 |
| WP-8 | Object detection | The detector, the tracker, the overlay, the detection screen | WP-3 |
| WP-9 | Recording | The video use case, start and stop, the file list, playback through the file provider | WP-3 |
| WP-10 | LiDAR and maps | The point cloud and map views, the status panels, Load Map | WP-1 |
| WP-11 | Remote Control | The robot camera panel, the Bluetooth connection panel, the recording column, the operation log | WP-4 |
| WP-12 | Settings | The rows, the connection dialog, the interface language, the camera dialog, the about box | WP-1 |
| WP-13 | Translations | Korean, Japanese and Chinese for every string, and the parity check that keeps them level | All of the above |
| WP-14 | Static check | The script that reads the resources and the sources and refuses a build that has lost an identifier | WP-1 |
| WP-15 | Field integration | Running the link and command cases against the real robot, and correcting whichever side is wrong | WP-5, WP-6, firmware |

## 1.17  Stages

Dates are agreed separately; what is fixed here is the order, and what has to be true before a stage can be called finished.

| Stage | Finished when |
| --- | --- |
| Frame | Every screen opens from the sidebar, the theme and both dimension sets are in place, and no page is blank |
| Sight and sound | The camera picture appears on the screens that use it, the microphone is heard, and both survive leaving a screen and coming back |
| Recognition | Faces, objects and speech each produce a result on their own screen, with the model in use named |
| Link | A real robot is found by a scan, connected to, and shown as connected on every screen |
| Commands | All sixteen actions leave the tablet in the agreed wording, by button and by voice, and the screen says which of them reached the robot |
| Languages | All four interface languages are complete and level, and speech works in English and Korean |
| Field | The robot moves on command, in a room, repeatedly, and whatever still fails is written down |
| Acceptance | Document 5 has been run end to end against one named build, with the mandatory cases passing |

## 1.18  What the robot side has to provide

The application cannot be finished against a robot that is not there, and it cannot be accepted against one whose vocabulary is different. These are the obligations the other side carries.

| No. | Obligation | Why it matters |
| --- | --- | --- |
| RB-1 | Advertise over Bluetooth Low Energy with a readable name | The scan lists devices by name; an unnamed advertisement is ignored |
| RB-2 | Offer a serial service with a write characteristic and a notify characteristic | This is the whole transport; without it the application reports the device as unsuitable and disconnects |
| RB-3 | Use the identifiers of Document 3, section 3.8, or say which ones it does use | They are constants in one file and can be changed, but only if they are known |
| RB-4 | Accept a command as one line of UTF-8 text ending in a newline | That is exactly what is written |
| RB-5 | Tolerate a command arriving in more than one write | A line longer than the negotiated transmission unit is split |
| RB-6 | Act on each of the thirteen movement and pose commands of section 1.19 | Three of the sixteen actions are the tablet's own work; the rest are the robot's |
| RB-7 | Treat a repeated movement command as a continuation, not a fresh start | A held direction button repeats its command every second |
| RB-8 | Stop on STOP, whatever it was doing | This is the one command that has to work when everything else has gone wrong |
| RB-9 | Stop by itself if commands stop arriving | The tablet may lose the link in the middle of a movement; the robot must not carry on |
| RB-10 | Answer with text lines if it has anything to say | Whatever arrives is shown in the Remote Control log; nothing is required, but anything sent is displayed |
| RB-11 | Report battery, temperature, mode, speed and position if it can | Until it does, those readings on the tablet are simulated, and are marked as such |
| RB-12 | Say what it does on FOLLOW START and FOLLOW STOP | Following is a switch on the tablet; what it means is the robot's to define |
| RB-13 | Keep the vocabulary stable once agreed | A change on the robot that is not told to the application team looks, on the tablet, exactly like a broken radio link |

## 1.19  The command vocabulary as an interface agreement

This is the whole of what the tablet will ever write to the robot for the sixteen actions. It is repeated in Document 2, section 2.4, as a requirement and in Document 3, section 3.8, as a design; here it is the thing the two sides agree on before either can finish.

| Action | Line written | Whose work |
| --- | --- | --- |
| Forward | MOVE FORWARD | Robot |
| Backward | MOVE BACKWARD | Robot |
| Turn Left | TURN LEFT | Robot |
| Turn Right | TURN RIGHT | Robot |
| Stop | STOP | Robot |
| Arm Left | ARM SELECT LEFT_ARM | Robot |
| Arm Right | ARM SELECT RIGHT_ARM | Robot |
| Wave | POSE WAVE | Robot |
| Hello | GREET | Robot |
| T-Pose | POSE T_POSE | Robot |
| Dance | POSE DANCE | Robot |
| No | CANCEL | Robot |
| Follow me | FOLLOW START, then FOLLOW STOP when said again | Robot |
| Face Recognize | Nothing is sent | Tablet |
| Object Detect | Nothing is sent | Tablet |
| Recording | Nothing is sent | Tablet |

If the firmware answers to other words, the application can be changed to match in one file; what it cannot do is guess. Until the two lists agree, the tablet will report commands as delivered — they were, to the radio — while the robot does nothing, which is the most misleading failure this system has.

## 1.20  Changes carried into this revision

The application was reworked several times before this issue. What changed, and why, is recorded here because several of the changes are the reason a section reads as it does.

| Change | What was asked for | What was done |
| --- | --- | --- |
| Sidebar icons | Icons on the action buttons sat hard against the left edge | The sidebar button style was given a start padding, a drawable padding and start gravity, so icon and label both have room |
| Move Control | A group of movement buttons was wanted | A Move Control group was added to the sidebar with Forward, Backward, Turn Left, Turn Right and Stop |
| Button height | The buttons were too tall | The sidebar button height was reduced to 32 dp, and the text to 11 sp, which is what let nineteen buttons fit |
| Remote Control | Remote control is over Bluetooth, so the screen needed connection settings | Movement Control, Arm Control and Quick Actions were removed from that screen and replaced by the Bluetooth Connection panel |
| Camera permission | The permission dialog appeared again on every screen change | The fact that it has been asked is remembered application-wide, so it is asked once |
| The sixteen commands | The actions everywhere should be the commands the recogniser puts out | VoiceCommands was rewritten around the sixteen names, each with a sidebar button |
| Acknowledgement | A correct recognition should say OK from a prepared sound | assets/ok.wav is played on a recognised command, with spoken acknowledgement as a fallback |
| Recording button | A red circular record button in the corner of the camera view, and a way to watch what was recorded | Record and Open sit at the top right of the camera panel; Open lists the files and plays one |
| Korean speech | Korean recognition was missing | The English model is tiny-en and the Korean model is tiny-kp, chosen by the recognition language |
| Panel titles | The title row of each panel was too tall | The panel title style was reduced to 26 dp, returning ten dp to each panel |
| Load Map | A Load Map control was wanted on the LiDAR view | It sits in the LiDAR panel title row, beside the full-screen control |
| Delivery honesty | Testing showed the figure moving while the robot did not | The voice path and the button path were made to send the same wording, and every command now reports whether it reached the robot, only reached the demonstration link, or was not sent at all |

## 1.21  Quality gates

A build passes through these in order. A gate that fails sends the build back; it is not waived by agreement, because each of them exists to catch something that has already gone wrong once.

| Gate | What is checked | How |
| --- | --- | --- |
| Compiles | The package builds | gradlew assembleDebug |
| Resources | Every drawable, string, colour, dimension and style a layout names exists | The static check of Document 3, section 3.17 |
| Identifiers | Every identifier a screen looks up is reachable from that screen's layout | The same check |
| Translations | The four languages have the same strings, the same format specifiers and the same array lengths | The same check |
| Dead strings | No string is left that nothing uses | The same check |
| Starts | The application opens and every screen in the sidebar opens | TC-001 by hand |
| Link | A scan finds the robot and a connection is made | TC-010 and TC-012 |
| Commands | All sixteen leave the tablet in the agreed wording | TC-083 with the robot's console open |
| Regression | The short set of Document 5, section 5.16 | By hand |
| Full pass | Every case of Document 5 | Before acceptance only |

## 1.22  Definition of done

A piece of work is finished when all of these are true of it, not when the code exists.

It does what its requirement says, in the wording of that requirement.

It behaves when the thing it depends on is missing: no robot, no camera permission, no model, no Bluetooth.

It says what happened where the operator is looking.

Its text is in all four languages.

Its sizes come from the dimension resources, so it survives a narrower screen.

Its test case in Document 5 has been run and passes.

The static check passes with it in place.

Anything it leaves undone is written into section 1.10 rather than remembered.

## 1.23  Acceptance procedure

Acceptance is a single pass against one named build, in one sitting where practical, with the robot present.

Fix the build: note the package, its version and the date; install it on the target tablet and clear the application's data.

Run the static check and record its output.

Work through Document 5 in group order, recording pass, fail or blocked for every case.

Where a case fails, record what was seen instead, and whether it is on the tablet side or the robot side.

Check the objectives of section 1.4 one by one against the case results.

List the mandatory requirements whose cases did not pass; these are the only grounds for refusing acceptance.

Agree what happens to the outstanding items of section 1.10, which are known and are not grounds for refusal.

Sign the result sheet of Document 5, section 5.19.

## 1.24  Handover

What is handed over with the build, so that someone who was not part of the work can carry it on.

| Item | What it is |
| --- | --- |
| The package | falcon.ai.robot.apk, built from a named commit |
| The source | The repository, including the tools folder and the readme |
| The models | The assets the application needs, with a note in the readme of which are committed and where the others come from |
| This specification set | Six documents, the last of which is written for the operator |
| The static check | The script, which is the fastest way to find out whether a change has broken something |
| The test record | The result sheet from the acceptance pass |
| The outstanding list | Section 1.10, which is the honest statement of what is not finished |
| The interface agreement | Section 1.19, which is what the robot side has to keep to |

## 1.25  Keeping it running

| Job | How often | What it involves |
| --- | --- | --- |
| Model refresh | When a better model is available | Replace the asset, run the recognition cases again; nothing else changes |
| New command | When the robot learns a new trick | One rule in VoiceCommands, one button in the sidebar, four strings, one test case |
| New interface language | On request | One values folder; the parity check tells you what is missing |
| Platform update | When the target platform moves | Check the permission behaviour first: it is what changes most between platform versions |
| Tablet replacement | As needed | Install the package, grant the permissions, re-enrol the faces — the register lives on the tablet and is not copied anywhere |
| Log review | After any field session | The operation log is the record of what was sent and what came back |

## 1.26  From objective to evidence

Each objective of section 1.4 is met by a group of requirements and proved by a group of test cases. This table is the thread: it is what an acceptance meeting follows, and it is how an objective that nobody can demonstrate becomes visible.

| Objective | Requirements | Proved by |
| --- | --- | --- |
| One application reaches every part of the robot | FR-001 to FR-005 | TC-001 to TC-005 |
| The tablet finds the robot and connects to it over Bluetooth | FR-010 to FR-013 | TC-010 to TC-013 |
| A command reaches the robot, in an agreed wording | FR-014 to FR-018, FR-030 to FR-034 | TC-014 to TC-018, TC-030 to TC-034, and the field pass |
| The operator is never told a command arrived when it did not | FR-019, FR-044 | TC-019, TC-044, and section 5.26 of Document 5 |
| The robot can be driven continuously and stopped at once | FR-041 to FR-043 | TC-041 to TC-043, and the seven latch scripts |
| Sixteen spoken commands work wherever the operator is | FR-040, FR-080 to FR-092 | TC-040, TC-080 to TC-092, and sections 5.22 to 5.24 |
| Recognition runs on the tablet, with nothing sent anywhere | FR-080, FR-130 to FR-133 | TC-080, TC-130 to TC-133 |
| The camera is shared rather than fought over | FR-050, FR-051 | TC-050, TC-051 |
| What the camera sees can be recorded and watched | FR-052 to FR-057 | TC-052 to TC-057 |
| Faces can be enrolled and recognised, on this tablet only | FR-060 to FR-066 | TC-060 to TC-066 |
| The interface is complete in four languages | The localisation requirements of section 2.3 | TC-150, and section 5.27 |
| The application is usable on a tablet and survives a smaller screen | The portability requirements of section 2.3 | TC-151, and section 5.28 |

## 1.27  What this application deliberately does not need

Worth stating plainly, because each of these is an assumption someone will otherwise make, and each of them would change the work if it were true.

| Not needed | What follows from that |
| --- | --- |
| A network connection | Recognition runs on the tablet. There is no server to install, no address to configure, nothing to keep running |
| An account or a sign-in | Anyone who can unlock the tablet can work the robot; control of the application is control of the tablet |
| A cloud service | Nothing is uploaded, so nothing has to be agreed about where data is held |
| A pairing code or a bonded device | The link is made from the scan list; there is nothing to pair in advance |
| Wi-Fi in the room | The link is Bluetooth; the Wi-Fi indicator on Home describes the tablet, not the robot |
| A second operator | One person can connect, drive, speak and record |
| A charger during a session | Though on a long session with everything switched on, one is wanted |
| A particular tablet | Any Android 8.0 device runs it; the layout is built for a landscape tablet and degrades to a phone |

## 1.28  The tablet

What the application asks of the device it runs on, and what each requirement is for.

| Requirement | Why |
| --- | --- |
| Android 8.0 or newer | The platform features the service and the camera depend on |
| Landscape, 1280 × 800 dp or larger | The panels sit side by side above 840 dp; below that they stack and the page scrolls |
| A camera | Face recognition, object detection and recording |
| A microphone | Spoken commands |
| Bluetooth Low Energy | The link to the robot |
| About 300 MB free | The package, the models, and room for recordings |
| A processor with four or more cores | Three models can run at once; fewer cores means a slower picture rather than a failure |
| A speaker | The acknowledgement, and spoken feedback |

## 1.29  Decisions already taken

These were settled during the work and are not reopened without a reason that is written down. Each is here because it looks, from outside, like something that could be changed cheaply.

| Decision | The reason it stands |
| --- | --- |
| The sixteen actions are named exactly as the recogniser labels them | A keyword model can then find its action with no translation table in between |
| Three of the sixteen never reach the robot | Face recognition, object detection and recording are the tablet doing its own work; sending them would be asking the robot to do something it cannot |
| Every action has a sidebar button | Anything that can be said can be pressed, which is what makes a noisy room workable |
| Direction buttons latch rather than nudge | A robot that moves while a finger is held is unusable at arm length from a tablet |
| The repeat is once a second | Slow enough not to flood the link, fast enough for the robot to treat it as continuous |
| Delivery is reported in three states, not two | Sent, demonstrated and not sent are different things, and collapsing them is what hid the original fault |
| The camera lives in the service | Screens that each open the camera is the commonest cause of a black picture |
| Recording carries no sound | So that listening continues while recording |
| The interface language and the spoken language are separate settings | Operators often read one and speak another |
| Korean uses North Korean forms throughout | It is the language the users of this system read and speak |
| The face register never leaves the tablet | There is nothing to secure elsewhere, and nothing to agree about where it is held |
| No AppCompat, no Material Components | A smaller package and no theme conflicts on a device that is already fixed |

## 1.30  Questions still open

Not risks, and not defects: decisions that belong to the customer and have not been taken. Each is recorded with what the application does in the meantime, so that the present behaviour is a choice rather than an accident.

| Question | What happens meanwhile | What would change |
| --- | --- | --- |
| Should the spoken Recording start the tablet camera, or the robot camera? | It records on the tablet, which is the camera the application can actually work | One line in the rule, and the Remote Control recording panel would gain the spoken route |
| Does the firmware answer to the wording of section 1.19? | The application writes that wording and reports honestly that it did | The command strings in one file; the tablet can match whatever the robot uses |
| Will the robot send telemetry, and in what shape? | Battery, temperature, mode, speed and position are simulated, and said to be | A parser for the incoming lines; the panels are already there |
| Is there to be a video transport from the robot? | The Remote Control camera panel offers the controls but has no picture to show | A second transport; Bluetooth serial will not carry it |
| Should Go Home become the seventeenth spoken command? | It has a button but no phrase, because the recogniser does not label it | One rule, four strings, and a model that can produce the label |
| Who keeps the face register when a tablet is replaced? | Nobody: the new tablet starts empty | An export and import, which is the only place a copy would exist |

## 1.31  Who should read what

Six documents is more than anyone needs to read. This is the short answer to which parts belong to whom.

| If you are | Read | And skim |
| --- | --- | --- |
| Deciding whether to accept the work | This document, sections 1.4, 1.9, 1.10 and 1.26; the result sheet of Document 5 | The requirement tables of Document 2, for what was asked |
| Writing the robot firmware | Sections 1.18 and 1.19 of this document; Document 3, section 3.8 | Document 2, section 2.4, which says the same thing as a requirement |
| Taking over the application | Document 3 end to end; Appendices A and B of that document | Document 2, for why a thing is as it is |
| Changing a screen | Document 4, and section 3.24 of Document 3 | The control inventory for the screen you are touching |
| Testing a build | Document 5 end to end | Document 2, for the requirement behind a case you doubt |
| Operating the robot | Document 6, and nothing else | Section 6.23, before you report a fault |
| Writing a similar application | Document 3, sections 3.1, 3.3 and 3.25 | Section 1.29 of this document, for the decisions and their reasons |
| Estimating a change | Section 3.24 and section 3.26 of Document 3 | Section 5.33 of Document 5, for what the change puts at risk |

## 1.32  Keeping this set current

A specification that describes last month is worse than none, because it is believed. These are the changes that oblige a document to be updated, and which one.

| If this changes | Update |
| --- | --- |
| A command the tablet writes | Section 1.19 here, section 2.4 of Document 2, section 3.8 of Document 3, and the manual card in Document 6 |
| A spoken phrase or a matching rule | Section 2.10 of Document 2, sections 5.22 to 5.24 of Document 5, and sections 6.17 and 6.18 of Document 6 |
| A requirement | Document 2, and the case that proves it in Document 5 |
| A screen | Document 4: the panel table and the control inventory for that screen |
| A class that other classes call | Section 3.20 of Document 3 |
| A dimension, colour or style | Sections 4.21 to 4.23 of Document 4 |
| Something an operator has to do differently | Document 6, and only Document 6 |
| An outstanding item being finished | Section 1.10 here, and the revision history |
| A decision in section 1.29 | That section, with the reason it was reopened |

## 1.33  Asking for a change

So that a change can be costed rather than argued about. A request that answers these can be answered the same day.

| Say | Why it is needed |
| --- | --- |
| What should happen instead | The wording usually becomes the requirement |
| Where you saw the present behaviour | Which screen, and which build from Settings |
| Whether it is the tablet or the robot | Section 6.23 of Document 6 settles this in four questions, and it decides which team the work belongs to |
| Whether anything else depends on it | A command wording change is also a firmware change; a screen change usually is not |
| How urgent | Whether it goes into the next build or waits for the next issue |
| Whether the present behaviour is dangerous | Anything that could leave the robot moving is treated differently from anything else |

# Appendix A  Glossary

| Term | Meaning |
| --- | --- |
| BLE | Bluetooth Low Energy: the radio link to the robot |
| GATT | The protocol BLE uses for services and characteristics |
| NUS | Nordic UART Service: a serial line over BLE, the shape the robot's service takes |
| MTU | Maximum transmission unit: how many bytes one BLE write carries |
| CameraX | The Android library that opens the camera and delivers frames |
| Use case | One job the camera does at a time: preview, analysis or video |
| dp | Density-independent pixel: the unit layouts are measured in |
| COCO | The eighty everyday classes the object model was trained on |
| Embedding | The vector that stands for a face, compared to recognise it |
| Keyword spotting | Recognising a fixed set of words without transcribing speech |
| Foreground service | A background component Android keeps alive, with a notification |
| Latch | A direction button that stays on, its command repeated every second |
| Demonstration link | The address connection that exercises the screens and reaches no robot |